Street Light Maintenance Management System

# Project Overview

The objective of this project is to develop a centralized web-based Street Light Maintenance Management System that digitizes the complete street light maintenance process for a city corporation.

The platform will consist of:

Citizen Portal (web)

Administrator Web Panel

MSLVL Web Portal (field maintenance vehicle/crew login)

The solution will allow citizens to report faulty street lights, the Administrator to manage complaints, inventory and job assignment, and MSLVL field teams to update maintenance activities from the field, while automatically generating maintenance reports in the existing corporation Excel format.

# Technology Stack

Frontend - React (Vite) + TypeScript, Tailwind CSS

Backend - Node.js, Express.js (TypeScript)

Database, Auth & Storage - Firebase (Firestore, Authentication, Storage) - Pay-As-You-Go (Blaze Plan)

Hosting - Firebase Hosting / Cloud Hosting

Firebase is billed on a pay-as-you-go basis (Blaze Plan): a free usage tier is included, and charges beyond that are based on actual consumption (database reads/writes, storage, authentication, and hosting bandwidth). These usage charges are billed directly by Google Firebase and are separate from the development budget below.

# Scope Of Work

## In Scope

1. Administrator Web Panel

The Administrator will manage the complete maintenance operation.

Dashboard

Total Street Lights, Working / Faulty Lights

New, Assigned, In Progress, Completed, Closed & Pending Jobs

Citizen vs Admin Registered Complaints

Active MSLVLs & Today's Completed Works

Complaint Management

Register complaints (phone/field/register/survey)

View citizen-submitted complaints

Complaint status workflow: New -> Under Review -> Assigned -> In Progress -> Completed -> Verified -> Closed

Fault categories: Wire Change, Light Replacement, Switch Problem, Jump Repair, Rust Removal, Pole Damage, Cable Fault, Other

Street Light Inventory

Pole ID, Ward, Street/Area, Landmark, GPS Location, Light Type, Installation Date, Status, Maintenance History

Job Assignment & MSLVL Management

Assign complaints to available MSLVL teams

MSLVL account management (credentials, status, assigned/completed jobs, login history)

Verify and close completed jobs

Reports Module

Daily Maintenance Report matching existing Excel format (merged headers, yellow title rows, borders, auto totals)

Date-wise, Monthly, Ward-wise and MSLVL-wise reports

Excel export & PDF export

One-click print-ready formatting

Analytics Dashboard

Complaint trends, ward-wise & MSLVL performance, average resolution time, pending work analysis

Search, Filters & Notifications

Quick search by Pole ID, Complaint No., Ward, Area, Landmark, MSLVL, Date, Status

Automatic notifications for new complaint, assignment, work completion, verification pending, closure

Security

Secure login, Role-Based Access Control, Activity Logs / Audit Trail

2. Citizen Portal

Citizen registration/login (or guest complaint)

Register complaint: Ward, Street/Area, Landmark, Pole ID (optional), photo upload, GPS location (optional), description

Auto-generated Complaint Number

Track complaint status using Complaint ID

3. MSLVL Web Portal

MSLVL login with individual credentials per vehicle

Daily crew registration at every login (Add/Remove crew member name & phone number)

View assigned jobs (complaint no., Pole ID, Ward, Street/Area, Landmark, priority, map location, complaint photo)

Work execution: Start Work, Before-Repair photo, Repair activities performed, Repair notes, After-Repair photo, Remarks, Mark Completed

Maintenance history view per street light

## Out of Scope

The following are excluded unless explicitly added through a change request:

QR Code identification for each street light pole

GPS turn-by-turn navigation for MSLVL teams

Offline mode for field operations

SMS / Email update notifications to citizens

Native Android and iOS mobile applications

GIS-based street light mapping

Integration with external MCC asset management systems

# Assumptions & Dependencies

The client shall provide:

Ward boundaries/list and the existing Excel report template to match formatting exactly.

Branding assets and content for the citizen portal.

Login credentials to be created for the Administrator and each MSLVL team.

Google Maps API key, if map display is required.

Any additional features requested after scope sign-off will be handled through a formal change request and may impact cost and timeline.

Any delay in providing the above information may impact the project timeline.

# Milestones

| Milestone | Work Scope |
| --- | --- |
| Milestone 1 | UI/UX Design (Citizen, Admin, MSLVL portals), Database Architecture, API Planning. |
| Milestone 2 | Backend APIs, Authentication & Role-Based Access, Complaint Management, Street Light Inventory, Admin Dashboard. |
| Milestone 3 | Citizen Portal (complaint submission & tracking), MSLVL Portal (crew registration, job execution, work updates). |
| Milestone 4 | Reports Module (Excel/PDF matching existing format), Notifications, Analytics Dashboard, Testing, UAT, Deployment. |

# Budget & Payment Terms

Total Budget: Rs. 1,20,000/-

Payment Schedule:

20% (Rs. 24,000/-) - Before task commencement.

30% (Rs. 36,000/-) - Upon completion of Milestone 1.

30% (Rs. 36,000/-) - Upon completion of Milestone 3.

20% (Rs. 24,000/-) - Upon task completion.

# Additional / Recurring Costs (Borne Separately, Not Part of Development Budget)

The following costs are not included in the development budget above and are payable separately, directly to the respective service provider:

Domain Registration & Renewal

Recurring annual cost, payable each year to the domain registrar to keep the domain active.

Firebase (Blaze Plan) Usage Charges

Pay-as-you-go, billed directly by Google Firebase based on actual usage beyond the free tier (database reads/writes, storage, authentication, hosting bandwidth).

Google Maps API Usage

Used for displaying job/complaint locations and shop-style Google Map links. Google Maps Platform includes a monthly free credit; usage beyond it is pay-as-you-go and billed directly by Google.

# Support & Maintenance

1. 3 days free bug-fixing support post-handover. After this period, any bug fixes will be billed on an hourly basis, depending on the time taken.

2. Any additional feature requests will be billed separately and considered in Phase 2. The cost for such features will depend on the complexity and estimated development time.

3. Both parties agree on the scope, milestones, and payment terms.

4. Termination requires a 2-day written notice.

5. Any disputes will be resolved through mutual discussion.